FAERS ESG NextGen

Test Execution Plan

Postmarket (ZZFDATST / AERS) — Remaining 26 Test Cases

IND Portal Admin Resolution

Version 1.0 | April 2026

Environment: ZZFDATST (TEST) | Portal channel: AERS

# 1. Current Status Overview

As of 2026-04-29, 4 of 30 postmarket test cases have been submitted and accepted (CA+AA, no warnings). All 7 IND/premarket cases have been accepted (CA+AE). The 26 remaining postmarket cases are listed below.

| Test ID | Description | Status | ACK | Notes |
| --- | --- | --- | --- | --- |
| TC-A01 | Race White (C41261) | ✅ ACCEPTED | ci260429225353 | CA+AA |
| TC-A02 | Race Black (C41259) | 🟡 XML READY | — | from_app/TC-A02-race-black.xml |
| TC-A03 | Race Am. Indian (C41257) | ⏳ Fixture needed | — | — |
| TC-A04 | Race Hawaiian (C41258) | ⏳ Fixture needed | — | — |
| TC-A05 | Ethnicity Hispanic (C17459) | ✅ ACCEPTED | ci260429225534 | CA+AA |
| TC-A06 | Ethnicity nullFlavor NI | ⏳ Fixture needed | — | Expected CR+AR |
| TC-B01 | Med History empty string | ⏳ Fixture needed | — | — |
| TC-B02 | Med History narrative | ✅ ACCEPTED | ci260429225614 | CA+AA |
| TC-C01 | Reporter qual code 2 | ⏳ Fixture needed | — | — |
| TC-C02 | Reporter qual code 3 | 🟡 XML READY | — | from_app/TC-C02-reporter-qual-3.xml |
| TC-D01 | ActionTaken code 2 | 🟡 XML READY | — | from_app/TC-D01-action-dose-reduced.xml |
| TC-D02 | ActionTaken code 3 | ⏳ Fixture needed | — | — |
| TC-D03 | ActionTaken code 5 | ⏳ Fixture needed | — | — |
| TC-D04 | Dechallenge code 1 | ⏳ Fixture needed | — | — |
| TC-D05 | Two suspect drugs | 🟡 XML READY | — | from_app/TC-D05-two-suspect-drugs.xml (lint adjustment needed) |
| TC-D06 | Concomitant ActionTaken 6 | ⏳ Fixture needed | — | — |
| TC-E01 | Patient weight absent | ⏳ Fixture needed | — | — |
| TC-E02 | Patient age nullFlavor | ⏳ Fixture needed | — | — |
| TC-E03 | Patient sex Female | ✅ ACCEPTED | ci260429225656 | CA+AA |
| TC-F01 | Follow-up report v3 | ⏳ Fixture needed | — | — |
| TC-F02 | Combination product true | ⏳ Fixture needed | — | — |
| TC-F03 | Expedited criteria false | ⏳ Fixture needed | — | — |
| TC-F04 | ICH report type code 2 | ⏳ Fixture needed | — | High risk |
| TC-G01 | All seriousness flags false | ⏳ Fixture needed | — | — |
| TC-G02 | Outcome code 2 (recovering) | ⏳ Fixture needed | — | — |
| TC-G03 | Outcome code 4 (sequelae) | ⏳ Fixture needed | — | — |
| TC-G04 | Outcome code 5 (fatal) | 🟡 XML READY | — | from_app/TC-G04-fatal-outcome.xml |
| TC-H01 | Additional docs true | ⏳ Fixture needed | — | — |
| TC-H02 | asLocatedEntity absent | ⏳ Fixture needed | — | — |
| TC-H03 | Outer org name changed | ⏳ Fixture needed | — | — |

WARNING: 5 cases are ready to submit right now without any code changes: TC-A02, TC-C02, TC-D01, TC-D05, TC-G04. XML files exist in test/test_submission/from_app/ with unused UUIDs. Go straight to Step 2 (lint) for these cases.

NOTE: IND cases (T01–T07): all accepted CA+AE on 2026-04-29. See Section 7 for IND portal admin action (ISSUE-004).

# 2. Prerequisites

## 2.1  Environment

- Node.js and the FAERS app must be built: cd faers-app && npm run build

- Python 3 available: python3 faers_xml_lint.py --version

- ESG portal access confirmed at https://esgng.fda.gov (TEST environment)

- ESG portal channel for postmarket submissions: AERS (maps to ZZFDATST/CDER)

- ESG portal channel for IND submissions: AERS_PREMKT_CDER (maps to ZZFDATST_PREMKT/CDER_IND)

## 2.2  Files

- Baseline XML: test/test_submission/from_app/CASE-20260421-2L8T.xml (CA+AA, ACK ci260421211040)

- JSON fixture directory: test/test_submission/fixtures/ (one .json file per test case)

- Output directory: test/test_submission/from_app/headless/

- Lint script: test/test_submission/faers_xml_lint.py

- Empirical policy: src/main/services/faersEmpiricalPolicy.ts

WARNING: Never resubmit the same XML file after a CR/AR rejection. Always regenerate to get a fresh case ID and batch UUID. Reusing a UUID after rejection triggers ISSUE-003 (duplicate message ID).

# 3. General Submission Process

There are two tracks depending on whether the XML file already exists. Check the status table in Section 1 before starting each case.

## Step 1 — Prepare the XML

### Track A — XML already generated (TC-A02, TC-C02, TC-D01, TC-D05, TC-G04)

These five cases have XML files already waiting in test/test_submission/from_app/. They have fresh unique UUIDs dated 2026-04-29 and have never been submitted. Go directly to Step 2 (lint).

| Test ID | XML file path |
| --- | --- |
| TC-A02 | test/test_submission/from_app/TC-A02-race-black.xml |
| TC-C02 | test/test_submission/from_app/TC-C02-reporter-qual-3.xml |
| TC-D01 | test/test_submission/from_app/TC-D01-action-dose-reduced.xml |
| TC-D05 | test/test_submission/from_app/TC-D05-two-suspect-drugs.xml (lint adjustment needed — see Phase 8) |
| TC-G04 | test/test_submission/from_app/TC-G04-fatal-outcome.xml |

### Track B — Fixture exists, XML not yet generated (none currently outstanding)

All existing JSON fixtures in test/test_submission/examples/cases/ already have corresponding XML files. This track applies when new fixtures are created for the 21 remaining cases. Once a .json fixture file is added to the cases folder, run the headless CLI to produce the XML:

cd faers-app

ELECTRON_RUN_AS_NODE=1 ./node_modules/.bin/electron out/main/headless.js \

--fixture test/test_submission/examples/cases/<TC-XXX>.json \

--out-dir test/test_submission/from_app/

The CLI assigns a fresh case ID (CASE-YYYYMMDD-XXXX), a globally unique batch UUID, and applies the field changes defined in the fixture on top of the 2L8T baseline.

### Track C — Neither fixture nor XML exists (21 cases)

For the 21 cases without fixtures, Claude Code must first create the JSON fixture file in test/test_submission/examples/cases/ following the same structure as the existing fixtures (e.g. TC-A02-race-black.json). Once the fixture is created, follow Track B above to generate the XML. The FAERS_Test_Case_Catalog.md Section 4 entries provide the exact XML change needed for each case.

## Step 2 — Pass the Pre-Submission Gates

Run the lint script and confirm all checks pass before submitting:

python3 test/test_submission/faers_xml_lint.py \

test/test_submission/from_app/headless/<output-file>.xml

The output must show 0 errors and 0 warnings. Do not submit any file with gate failures. If the lint fails, fix the issue and regenerate.

NOTE: For TC-D05 (two suspect drugs), the element-count check will fail because the file deviates from the 296-element baseline. Update the expected element count in faers_xml_lint.py before running the gate for that case.

## Step 3 — Submit via ESG Portal

- Navigate to the ESG NextGen portal (TEST environment).

- Select the AERS channel (NOT AERS_PREMKT_CDER — that is for IND submissions only).

- Upload the generated XML file.

- Confirm submission and note the submission timestamp.

WARNING: Always verify the portal channel selector before uploading. Uploading a postmarket file through AERS_PREMKT_CDER causes an immediate CR+AR (ISSUE-001, confirmed on all four original TC submissions).

## Step 4 — Collect ACK and Update Records

- Download the ACK file from the portal once available (typically within minutes).

- Upload the ACK file to the tracking session for automated parsing and tracker update.

- If the result is CA+AA: update faersEmpiricalPolicy.ts with verdict=proven_safe and the case ID as evidence. Re-run validator tests: npx vitest run src/main/services/fivePassValidatorService.test.ts

- If the result is CR+AR: record the exact rejection message. Update faersEmpiricalPolicy.ts with verdict=proven_rejected. Do not resubmit the same file — regenerate with a new UUID if a retry is warranted.

# 4. Test Cases by Phase

Test cases are organised into nine phases in order from lowest to highest risk. Complete each phase fully before beginning the next.

## Phase 1 — Remaining Race Codes (Group A)

Low-risk. Same codeSystem and XML structure as the already-accepted TC-A01 (C41261 White). Each case changes only the race code value. Submit in order; if one rejects unexpectedly, stop and investigate before continuing.

### TC-A02 — Race — Black or African American

| Test ID | TC-A02 |
| --- | --- |
| Description | Race — Black or African American |
| E2B Field | FDA.D.11.r.1 (C17049 observation) |
| Baseline value | C41260 Asian |
| Test value | C41259 Black or African American |
| Risk | Low |
| JSON fixture | TC-A02-race-black.json |
| XML change | <value xsi:type="CE" code="C41259" displayName="Black or African American" codeSystem="2.16.840.1.113883.3.26.1.1"/> |
| Expected result | CA+AA — promotes C41259 to PROVEN ACCEPTED |
| Notes | Dependency: submit after TC-A01 (already accepted). If rejected, record evidence — code=C41259 becomes PROVEN REJECTED. |

### TC-A03 — Race — American Indian or Alaska Native

| Test ID | TC-A03 |
| --- | --- |
| Description | Race — American Indian or Alaska Native |
| E2B Field | FDA.D.11.r.1 |
| Baseline value | C41260 Asian |
| Test value | C41257 American Indian or Alaska Native |
| Risk | Low |
| JSON fixture | TC-A03-race-amerindian.json |
| XML change | <value xsi:type="CE" code="C41257" displayName="American Indian or Alaska Native" codeSystem="2.16.840.1.113883.3.26.1.1"/> |
| Expected result | CA+AA |
| Notes | Submit after TC-A02. |

### TC-A04 — Race — Native Hawaiian or Other Pacific Islander

| Test ID | TC-A04 |
| --- | --- |
| Description | Race — Native Hawaiian or Other Pacific Islander |
| E2B Field | FDA.D.11.r.1 |
| Baseline value | C41260 Asian |
| Test value | C41258 Native Hawaiian or Other Pacific Islander |
| Risk | Low |
| JSON fixture | TC-A04-race-hawaiian.json |
| XML change | <value xsi:type="CE" code="C41258" displayName="Native Hawaiian or Other Pacific Islander" codeSystem="2.16.840.1.113883.3.26.1.1"/> |
| Expected result | CA+AA |
| Notes | Submit after TC-A03. Completes all five federal race categories. |

## Phase 2 — Patient Demographics (Group E)

Medium risk. Weight absence drops element count; nullFlavor on birthTime deviates from the proven baseline. Submit these after Phase 1.

### TC-E01 — Patient weight — absent

| Test ID | TC-E01 |
| --- | --- |
| Description | Patient weight — absent |
| E2B Field | D.6 (C25208 Weight observation) |
| Baseline value | Present — PQ value=82 kg |
| Test value | Remove entire weight subjectOf2 block |
| Risk | Medium |
| JSON fixture | TC-E01-weight-absent.json |
| XML change | Remove entire <subjectOf2 typeCode="SBJ"> block containing C25208 Weight observation. Element count drops from baseline by ~5. |
| Expected result | CA+AA — weight is optional in E2B(R3) |
| Notes | If rejected with a missing-required-field error, add weight back with nullFlavor=UNK before retrying. |

### TC-E02 — Patient age — nullFlavor on birthTime

| Test ID | TC-E02 |
| --- | --- |
| Description | Patient age — nullFlavor on birthTime |
| E2B Field | D.3 Birthdate |
| Baseline value | birthTime value=19750615 |
| Test value | birthTime nullFlavor="UNK" |
| Risk | Medium |
| JSON fixture | TC-E02-age-nullflavor.json |
| XML change | <birthTime nullFlavor="UNK"/> |
| Expected result | CA+AA — age observation (50y) is still present to satisfy D.2a |
| Notes | The explicit age observation block (C25150, 50 years) must remain in the XML. Only birthTime is changed to nullFlavor. |

## Phase 3 — Drug Action Codes (Group D)

Low to medium risk. Tests the G.k.8 ActionTaken and G.k.9.i.3.1b Dechallenge value sets. Changes are confined to the suspect drug substanceAdministration block. Concomitant drug blocks are unchanged unless specifically noted.

### TC-D01 — ActionTaken — dose reduced (code 2)

| Test ID | TC-D01 |
| --- | --- |
| Description | ActionTaken — dose reduced (code 2) |
| E2B Field | G.k.8 (C41341 observation, OID .1.1.15) |
| Baseline value | Suspect drug: code=1 (withdrawn) |
| Test value | Suspect drug: code=2 (dose reduced) |
| Risk | Low |
| JSON fixture | TC-D01-actiontaken-2.json |
| XML change | <value xsi:type="CE" code="2" codeSystem="2.16.840.1.113883.3.989.2.1.1.15"/> (suspect drug only) |
| Expected result | CA+AA |

### TC-D02 — ActionTaken — dose increased (code 3)

| Test ID | TC-D02 |
| --- | --- |
| Description | ActionTaken — dose increased (code 3) |
| E2B Field | G.k.8 |
| Baseline value | Suspect drug: code=1 |
| Test value | Suspect drug: code=3 (dose increased) |
| Risk | Low |
| JSON fixture | TC-D02-actiontaken-3.json |
| XML change | <value xsi:type="CE" code="3" codeSystem="2.16.840.1.113883.3.989.2.1.1.15"/> (suspect drug only) |
| Expected result | CA+AA |

### TC-D03 — ActionTaken — not applicable (code 5)

| Test ID | TC-D03 |
| --- | --- |
| Description | ActionTaken — not applicable (code 5) |
| E2B Field | G.k.8 |
| Baseline value | Suspect drug: code=1 |
| Test value | Suspect drug: code=5 (not applicable) |
| Risk | Low |
| JSON fixture | TC-D03-actiontaken-5.json |
| XML change | <value xsi:type="CE" code="5" codeSystem="2.16.840.1.113883.3.989.2.1.1.15"/> (suspect drug only) |
| Expected result | CA+AA |

### TC-D04 — Dechallenge — yes, reaction abated (code 1)

| Test ID | TC-D04 |
| --- | --- |
| Description | Dechallenge — yes, reaction abated (code 1) |
| E2B Field | G.k.9.i.3.1b (C49492 observation, OID .1.1.16) |
| Baseline value | code=3 (not applicable) |
| Test value | code=1 (yes — reaction abated after drug withdrawal) |
| Risk | Low |
| JSON fixture | TC-D04-dechallenge-1.json |
| XML change | <value xsi:type="CE" code="1" codeSystem="2.16.840.1.113883.3.989.2.1.1.16"/> (suspect drug dechallenge only) |
| Expected result | CA+AA |

### TC-D06 — Concomitant drug — ActionTaken unknown (code 6)

| Test ID | TC-D06 |
| --- | --- |
| Description | Concomitant drug — ActionTaken unknown (code 6) |
| E2B Field | G.k.8 (concomitant drug) |
| Baseline value | Concomitant Lisinopril: code=4 (dose not changed) |
| Test value | code=6 (unknown) |
| Risk | Low |
| JSON fixture | TC-D06-concom-actiontaken-6.json |
| XML change | <value xsi:type="CE" code="6" codeSystem="2.16.840.1.113883.3.989.2.1.1.15"/> (concomitant drug only) |
| Expected result | CA+AA |
| Notes | Change only the concomitant drug block. Suspect drug remains code=1 (withdrawn). |

## Phase 4 — Reaction Outcome Codes (Group G, non-fatal)

Low to medium risk. Tests the E.i.7 reaction outcome value set. The fatal outcome (code 5) is separated into Phase 7 because it requires a co-dependent field change.

### TC-G02 — Reaction outcome — recovering / resolving (code 2)

| Test ID | TC-G02 |
| --- | --- |
| Description | Reaction outcome — recovering / resolving (code 2) |
| E2B Field | E.i.7 (OID .1.1.11) |
| Baseline value | Reaction 1: code=1 (recovered) |
| Test value | Reaction 1: code=2 (recovering/resolving) |
| Risk | Low |
| JSON fixture | TC-G02-outcome-recovering.json |
| XML change | <value xsi:type="CE" code="2" displayName="recovering/resolving" codeSystem="2.16.840.1.113883.3.989.2.1.1.11"/> (Reaction 1 only) |
| Expected result | CA+AA |

### TC-G03 — Reaction outcome — recovered with sequelae (code 4)

| Test ID | TC-G03 |
| --- | --- |
| Description | Reaction outcome — recovered with sequelae (code 4) |
| E2B Field | E.i.7 |
| Baseline value | Reaction 1: code=1 |
| Test value | Reaction 1: code=4 (recovered with sequelae) |
| Risk | Low |
| JSON fixture | TC-G03-outcome-sequelae.json |
| XML change | <value xsi:type="CE" code="4" displayName="recovered with sequelae" codeSystem="2.16.840.1.113883.3.989.2.1.1.11"/> (Reaction 1 only) |
| Expected result | CA+AA |

### TC-G01 — Serious reaction — all seriousness BL flags false

| Test ID | TC-G01 |
| --- | --- |
| Description | Serious reaction — all seriousness BL flags false |
| E2B Field | E.i.3.1–E.i.3.6 seriousness criteria |
| Baseline value | Reaction 1: otherMedImportant=true |
| Test value | All 6 seriousness BL flags = false; remove C83121 seriousness block |
| Risk | Medium |
| JSON fixture | TC-G01-nonserous.json |
| XML change | Set all 6 BL seriousness flags to false for Reaction 1 AND remove the entire C83121 outboundRelationship observation block. Element count drops by ~3. |
| Expected result | CA+AA — non-serious reactions are valid |
| Notes | The C83121 block must be removed (not set to false) when no seriousness criterion is true. If this rejects for a seriousness-consistency rule, set exactly one flag to true and resubmit. |

## Phase 5 — Reporter Qualification (Group C)

Medium risk. Uses OID .1.7 (sender-type value set), not OID .1.6 (which causes the C.3 block to be silently skipped — confirmed v34 rejection). Submit TC-C01 first; if rejected, proceed to TC-C02 before investigating.

### TC-C01 — Reporter qualification — code 2 (Regulatory authority)

| Test ID | TC-C01 |
| --- | --- |
| Description | Reporter qualification — code 2 (Regulatory authority) |
| E2B Field | C.3.1 (assignedEntity/code, OID .1.7) |
| Baseline value | code=1 (Pharmaceutical company) |
| Test value | code=2 |
| Risk | Medium |
| JSON fixture | TC-C01-reporter-2.json |
| XML change | <code code="2" codeSystem="2.16.840.1.113883.3.989.2.1.1.7"/> |
| Expected result | CA+AA — code=2 is Regulatory authority per FDA 2.18 IG |
| Notes | OID .1.7 values: 1=Pharma company, 2=Regulatory authority, 3=Health professional, 4=Regional PV center, 5=WHO collab center, 6=Other, 7=Consumer. If code=2 rejects, try TC-C02 (code=3) next. |

### TC-C02 — Reporter qualification — code 3 (Health professional)

| Test ID | TC-C02 |
| --- | --- |
| Description | Reporter qualification — code 3 (Health professional) |
| E2B Field | C.3.1 |
| Baseline value | code=1 |
| Test value | code=3 (Health professional) |
| Risk | Low |
| JSON fixture | TC-C02-reporter-3.json |
| XML change | <code code="3" codeSystem="2.16.840.1.113883.3.989.2.1.1.7"/> |
| Expected result | CA+AA — Health professional is semantically appropriate for a physician reporter |
| Notes | Submit after TC-C01 regardless of its outcome. |

## Phase 6 — Case-Level Fields (Group F, lower risk)

Varied risk. TC-F01 and TC-F02 are low-to-medium risk. TC-F03 and TC-F04 are higher risk and should be submitted last within this phase.

### TC-F01 — Follow-up report — version 3

| Test ID | TC-F01 |
| --- | --- |
| Description | Follow-up report — version 3 |
| E2B Field | C.1.9 Case version (id root .3.4) |
| Baseline value | extension=2 (initial report) |
| Test value | extension=3 + report type followUpReport |
| Risk | Medium |
| JSON fixture | TC-F01-followup-v3.json |
| XML change | Set id[@root='.3.4'] extension="3" AND set outboundRelationship report type code to 2 (followUpReport). Use parent case SR-CASE-20260421-2L8T which already has CA+AA. |
| Expected result | CA+AA — IND-T07 confirmed follow-up structure on PREMKT channel; this confirms it on postmarket |
| Notes | The parent case must be SR-CASE-20260421-2L8T (already CA+AA). Do not create a new parent case ID. Both C.1.9 and the relatedInvestigation code must be updated together. |

### TC-F02 — Combination product indicator — true

| Test ID | TC-F02 |
| --- | --- |
| Description | Combination product indicator — true |
| E2B Field | C156384 (BL observation) |
| Baseline value | value=false |
| Test value | value=true |
| Risk | Low |
| JSON fixture | TC-F02-comboproduct-true.json |
| XML change | <value xsi:type="BL" value="true"/> (C156384 observation) |
| Expected result | CA+AA — BL toggle; no structural change |
| Notes | A combination product flag of true may require additional fields in a production submission, but for test purposes this single-field change is safe. |

### TC-F03 — Local expedited criteria — false (non-expedited)

| Test ID | TC-F03 |
| --- | --- |
| Description | Local expedited criteria — false (non-expedited) |
| E2B Field | C.1.7 (code=23, localCriteriaForExpedited) |
| Baseline value | value=true + localCriteriaReportType code=1 (15-Day) |
| Test value | value=false; remove localCriteriaReportType block |
| Risk | Medium |
| JSON fixture | TC-F03-nonexpedited.json |
| XML change | Set localCriteriaForExpedited BL value to false AND remove the localCriteriaReportType observationEvent block entirely. Element count drops by ~3. |
| Expected result | CA+AA — non-expedited reports are valid |
| Notes | If rejected with a missing-field error for localCriteriaReportType, add it back with nullFlavor=NI on the value element and resubmit as a separate patch. |

### TC-F04 — ICH report type — code 2 (Report from study)

| Test ID | TC-F04 |
| --- | --- |
| Description | ICH report type — code 2 (Report from study) |
| E2B Field | N.1.1 / investigationCharacteristic[code=1] |
| Baseline value | code=1 (Spontaneous report) |
| Test value | code=2 (Report from study) |
| Risk | High |
| JSON fixture | TC-F04-studyreport.json |
| XML change | <value xsi:type="CE" code="2" displayName="Report from study" codeSystem="2.16.840.1.113883.3.989.2.1.1.2"/> |
| Expected result | Likely CR — study report type may require study-specific fields (protocol number, etc.) |
| Notes | This is HIGH RISK — submit last in Phase 6. A rejection here is informative (reveals what study fields FDA requires). Record the exact error message from the ACK for the empirical policy. |

## Phase 7 — Expected Rejection + Med History Variant

TC-A06 is deliberately expected to reject — this confirms the ethnicity nullFlavor=NI policy. TC-B01 tests an empty med history string which has unknown validator behavior. Do not be alarmed by a CR+AR on TC-A06; it is the intended outcome.

### TC-A06 — Ethnicity — nullFlavor NI

| Test ID | TC-A06 |
| --- | --- |
| Description | Ethnicity — nullFlavor NI |
| E2B Field | FDA.D.12 (C16564 observation) |
| Baseline value | C41222 Not Hispanic or Latino |
| Test value | nullFlavor=NI (no code attribute) |
| Risk | Medium |
| JSON fixture | TC-A06-ethnicity-ni.json |
| XML change | <value xsi:type="BL" nullFlavor="NI"/> |
| Expected result | CR+AR EXPECTED — race nullFlavor=NI was rejected (QTXZ); ethnicity NI is expected to reject too. This confirms the policy. |
| Notes | Record the exact rejection error code. If it unexpectedly accepts, update faersEmpiricalPolicy.ts with verdict=proven_safe for ethnicity nullFlavor. |

### TC-B01 — Med History — empty string

| Test ID | TC-B01 |
| --- | --- |
| Description | Med History — empty string |
| E2B Field | D.7.2 (code=18 observation) |
| Baseline value | "None reported" |
| Test value | Empty <value xsi:type="ED"/> (no text content) |
| Risk | Medium |
| JSON fixture | TC-B01-medhistory-empty.json |
| XML change | <value xsi:type="ED"/> (self-closing, no text content) |
| Expected result | Unknown — spec allows empty ED; may accept or may require at least whitespace |
| Notes | If rejected for empty value, try a single space: <value xsi:type="ED"> </value> in the next submission. |

## Phase 8 — Fatal Outcome + Multiple Suspect Drugs

These two cases require special handling. TC-G04 involves a logically coupled two-field change. TC-D05 requires a lint gate adjustment due to element count deviation.

### TC-G04 — Reaction outcome — fatal (code 5)

| Test ID | TC-G04 |
| --- | --- |
| Description | Reaction outcome — fatal (code 5) |
| E2B Field | E.i.7 + D.9 (linked by business rule) |
| Baseline value | Reaction 1: code=1 (recovered); resultsInDeath=false |
| Test value | Reaction 1: code=5 (fatal) + resultsInDeath=true + dateOfDeath + autopsyDone |
| Risk | Medium |
| JSON fixture | TC-G04-fatal-outcome.json |
| XML change | 1. Set E.i.7 outcome code=5 (fatal) for Reaction 1. 2. Set resultsInDeath BL=true. 3. Add dateOfDeath observation (D.9.1). 4. Add autopsyDone observation (D.9.3) — FDA business rule 2.18 requires both D.9.1 and D.9.3 together (confirmed by IND-T05 early rejection ISSUE-005). |
| Expected result | CA+AA — IND-T05 confirmed fatal case pattern on PREMKT channel |
| Notes | This is the only test case with a deliberate two-field change. The changes are logically coupled: a fatal outcome requires the death fields. Missing D.9.3 will cause an immediate CR (confirmed ISSUE-005). |

### TC-D05 — Two suspect drugs

| Test ID | TC-D05 |
| --- | --- |
| Description | Two suspect drugs |
| E2B Field | G.k Drug information (multiple subjectOf2 blocks) |
| Baseline value | 1 suspect + 1 concomitant |
| Test value | 2 suspect + 1 concomitant (add Methotrexate as second suspect) |
| Risk | Medium |
| JSON fixture | TC-D05-two-suspects.json |
| XML change | Duplicate the suspect drug subjectOf2 block. Change drug name to Methotrexate, assign a new MedDRA indication code, set ActionTaken code=1. Element count increases significantly from baseline. |
| Expected result | CA+AA — multiple suspect drugs is a standard valid configuration |
| Notes | IMPORTANT: The Python lint script checks element count against the 2L8T baseline (296 elements). This test will fail that check. Before submitting, update the element-count expected value in faers_xml_lint.py for this test case, or run with --skip-element-count flag if available. |

## Phase 9 — High-Risk Structural Cases (Group H)

Submit these last. These tests deviate from the confirmed XML structure and carry a higher risk of unexpected rejections. Each one is still valuable — the findings will directly inform what structural flexibility FDA's 2.18 validator permits.

### TC-H01 — Additional documents available — true

| Test ID | TC-H01 |
| --- | --- |
| Description | Additional documents available — true |
| E2B Field | C.1.6.1 (code=1, BL observation) |
| Baseline value | value=false |
| Test value | value=true |
| Risk | Low |
| JSON fixture | TC-H01-addldocs-true.json |
| XML change | <value xsi:type="BL" value="true"/> (C.1.6.1 observation) |
| Expected result | CA+AA — BL toggle, no structural change |

### TC-H02 — asLocatedEntity absent (remove reporter country)

| Test ID | TC-H02 |
| --- | --- |
| Description | asLocatedEntity absent (remove reporter country) |
| E2B Field | C.3.4.6 (asLocatedEntity in assignedPerson) |
| Baseline value | asLocatedEntity block present |
| Test value | Remove asLocatedEntity block entirely |
| Risk | Medium |
| JSON fixture | TC-H02-no-aslocatedentity.json |
| XML change | Remove the entire asLocatedEntity block from the assignedPerson element. Element count drops by ~3. |
| Expected result | Unknown — asLocatedEntity has been present in every CA+AA submission; its absence has never been tested |
| Notes | If rejected, the error will confirm whether asLocatedEntity is required for C.3.4.6 (reporter country). Record the rejection code. |

### TC-H03 — Outer organisation name changed

| Test ID | TC-H03 |
| --- | --- |
| Description | Outer organisation name changed |
| E2B Field | C.3.3.5 Reporter organisation (outer org name) |
| Baseline value | "Drug Safety" |
| Test value | "Pharmacovigilance" |
| Risk | Medium |
| JSON fixture | TC-H03-orgname-changed.json |
| XML change | Change outer org name value from "Drug Safety" to "Pharmacovigilance" |
| Expected result | Unknown — "Drug Safety" has been in every CA+AA; unclear if it is a required literal or a free-text label |
| Notes | If rejected, the outer org name "Drug Safety" should be treated as a required literal value in the empirical policy. |

# 5. Quick-Reference Submission Order

Submit in this exact order. Each entry shows the test ID, the single field being changed, and the expected outcome.

| # | Test ID | Field / Change | Expected |
| --- | --- | --- | --- |
| 1 | TC-A02 | Race code C41259 | CA+AA |
| 2 | TC-A03 | Race code C41257 | CA+AA |
| 3 | TC-A04 | Race code C41258 | CA+AA |
| 4 | TC-E01 | Weight block removed | CA+AA |
| 5 | TC-E02 | birthTime nullFlavor=UNK | CA+AA |
| 6 | TC-D01 | ActionTaken code=2 | CA+AA |
| 7 | TC-D02 | ActionTaken code=3 | CA+AA |
| 8 | TC-D03 | ActionTaken code=5 | CA+AA |
| 9 | TC-D04 | Dechallenge code=1 | CA+AA |
| 10 | TC-D06 | Concomitant ActionTaken code=6 | CA+AA |
| 11 | TC-G02 | Outcome code=2 | CA+AA |
| 12 | TC-G03 | Outcome code=4 | CA+AA |
| 13 | TC-G01 | All seriousness flags=false | CA+AA |
| 14 | TC-C01 | Reporter qual code=2 | CA+AA |
| 15 | TC-C02 | Reporter qual code=3 | CA+AA |
| 16 | TC-F01 | Follow-up v3 (C.1.9=3) | CA+AA |
| 17 | TC-F02 | Combo product=true | CA+AA |
| 18 | TC-F03 | Expedited=false | CA+AA |
| 19 | TC-F04 | Report type code=2 | Likely CR |
| 20 | TC-A06 | Ethnicity nullFlavor=NI | CR+AR expected |
| 21 | TC-B01 | Med history empty string | Unknown |
| 22 | TC-G04 | Fatal outcome code=5 (+2 fields) | CA+AA |
| 23 | TC-D05 | Two suspect drugs | CA+AA (lint adjustment needed) |
| 24 | TC-H01 | Additional docs=true | CA+AA |
| 25 | TC-H02 | asLocatedEntity absent | Unknown |
| 26 | TC-H03 | Outer org name changed | Unknown |

# 6. After Each ACK — Policy Update Protocol

For every CA+AA result, update the empirical policy immediately before submitting the next case. This ensures the pre-submission validator reflects the latest confirmed evidence.

## 6.1  On acceptance (CA+AA)

- Open src/main/services/faersEmpiricalPolicy.ts

- Find the relevant field entry and add a new entry with verdict: 'proven_safe' and the case ID as evidence.

- Update Section 3 of FAERS_Test_Case_Catalog.md with the new accepted value.

- Run: npx vitest run src/main/services/fivePassValidatorService.test.ts — all tests must pass.

## 6.2  On rejection (CR+AR)

- Record the exact rejection error text from the ACK B.r.7 field.

- Add verdict: 'proven_rejected' to faersEmpiricalPolicy.ts with the rejection case ID as evidence.

- Do not regenerate and retry unless the rejection reveals a fixable structural issue (e.g., missing co-dependent field). If retrying, always use a fresh JSON fixture to get a new UUID.

## 6.3  Expected rejection (TC-A06, TC-F04)

TC-A06 (ethnicity NI) and TC-F04 (report type=study) are expected to reject. These are policy-confirmation tests, not failures. Record the rejection and move to the next case.

# 7. IND Portal Admin Resolution (ISSUE-004)

All 7 IND test cases (T01–T07) received valid CA+AE ICSR ACKs. However, two early submissions (T02, T05) also received separate ESG portal administrative decline emails. This is independent of the XML content — it is an account enrollment/authorization issue.

## Action required

- Send an email to AEMSESUB@fda.hhs.gov

- Cc ESGNGSupport@fda.hhs.gov

- Subject: ZZFDATST_PREMKT IND Test Submission Authorization — Account Enrollment Query

- Reference submission IDs: ci260429052038 (IND-T02) and ci260428001004 (IND-T05 early attempt).

- Ask: what enrollment or authorization step is required before IND test submissions on the ZZFDATST_PREMKT channel are fully accepted at the portal level?

NOTE: The ICSR XML content is confirmed correct for all 7 IND cases. This is purely a portal account matter. No XML changes are needed.

# 8. Completion Checklist

The test campaign is complete when all items below are checked.

## Postmarket submissions

- All 26 remaining TC cases submitted (one per submission)

- All expected-accept cases returned CA+AA

- TC-A06 returned CR+AR (expected rejection confirmed)

- TC-F04 result recorded (accept or reject — both are informative)

- faersEmpiricalPolicy.ts updated with all new proven_safe and proven_rejected verdicts

- fivePassValidatorService.test.ts passes after all policy updates

- FAERS_Test_Case_Catalog.md Section 3 empirical policy table updated

## IND submissions

- All 7 IND cases: CA+AE ACKs received and archived (complete)

- AEMSESUB@fda.hhs.gov email sent re ISSUE-004

- FDA response received and portal admin issue resolved

## Policy

- faersEmpiricalPolicy.ts reviewed and approved by developer

- FAERS_Test_Case_Catalog.md Last Updated date refreshed

- ACK_Issue_Tracker.md updated with all final case statuses

- SUBMISSION_CAMPAIGN_REPORT.md updated with campaign completion summary