FDA FAERS ESG NextGen

Submission Campaign — Status & Next Steps

As of 2026-06-01  |  DeepQuence Drug Safety  |  sachin@deepquence.com

# 1. Executive Summary

| 29 / 30 Postmarket scenarios accepted (+1 pending TC-A02b v2) | 7 / 7 IND premarket accepted (CA+AE) ZZFDATST_PREMKT ¦ 2026-05-09 | 4 / 5 FDA race codes proven_safe (C16352 African American pending) |
| --- | --- | --- |

Key points:

- All 6 application phases are fully implemented and documented (Phases 1–6).

- The postmarket golden dataset has 29 confirmed CA+AA acceptances and 1 pending (TC-A02b v2 for C16352 African American race code). TC-H02 (reporter country only, no street address) is permanently invalid by design — CDER requires all five address fields.

- All 7 IND/SUSAR premarket test cases accepted (CA+AE) on 2026-05-09. The C.5.6.r cross-reference warning is channel-inherent for CDER_IND and cannot be suppressed — CA+AE is the expected correct ACK for IND submissions.

- Requirements documentation updated 2026-06-01: all 9 docs now carry a Status section with current implementation checkboxes.

# 2. Immediate Action Required

## 2.1 Submit TC-A02b v2 — C16352 (African American Race Code)

The TC-A02b v2 XML is ready and lint-clean (129 ✅ / 0 ❌). It could not be submitted from the sandbox because the FDA ESG endpoint is blocked by the sandbox proxy. Run the following command from your local terminal:

cd faers/test/test_submission && python submit_batch.py --file TC-A02b-race-black-c16352.xml

File location: test/test_submission/from_app/round2/TC-A02b-race-black-c16352.xml

Expected ACK: CA+AA (case accepted, batch clean). If CR+AR, see Section 5 for diagnostics.

After CA+AA is received:

- Promote C16352 verdict from untested to proven_safe in faers-app/src/main/services/faersEmpiricalPolicy.ts (evidence line: 'TC-A02b ci<ACK_ID> CA+AA confirmed 2026-06-01').

- Copy the XML to test/golden/postmarket/accepted/xml/TC-A02b-race-black-c16352.xml.

- Copy the ACK file to test/test_submission/acks/ACK3/Jun1/.

- Update ACK_Issue_Tracker.md: TC-A02b row → CA+AA; postmarket count → 30/30.

# 3. Postmarket Golden Dataset Scorecard

Gateway: ZZFDATST (test) | All rows represent unique business scenarios. TC-H02 is permanently excluded by business rule — CDER rejects reports with no street address (C.3.4.1–4 required).

| Case ID | Description | Result | Notes |
| --- | --- | --- | --- |
| TC-A01 | Race: White (C41261) | CA+AA ✅ | Golden; v37/regen |
| TC-A02 | Race: Am. Indian (C41259) | CA+AA ✅ | Golden; mislabeled 'Black' in JSON — FDA code is Am. Indian |
| TC-A02b | Race: African American (C16352) | ⏳ Pending v2 | v1 CR+AR (stale IDs); v2 ready, submit locally |
| TC-A03 | Race: Am. Indian v2 (C41259) | CA+AA ✅ | ci260601150309; fixed from C41257 → C41259 |
| TC-A04 | Race: Native Hawaiian (C41219) | CA+AA ✅ | ci260601150313; fixed from C41258 → C41219 |
| TC-A05 | Race: Asian (C41260) | CA+AA ✅ | Golden |
| TC-A06 | Ethnicity: Non-Hispanic (C41222) | CA+AA ✅ | Golden |
| TC-B01 | Serious: Hospitalization | CA+AA ✅ | Golden |
| TC-B02 | Serious: Life-threatening | CA+AA ✅ | Golden |
| TC-B03 | Serious: Disability | CA+AA ✅ | Golden |
| TC-B04 | Serious: Congenital anomaly | CA+AA ✅ | Golden |
| TC-B05 | Serious: Other medically important | CA+AA ✅ | Golden |
| TC-C01 | Multiple drugs: suspect + concomitant | CA+AA ✅ | Golden |
| TC-D01 | Multiple reactions | CA+AA ✅ | Golden |
| TC-E01 | Death outcome | CA+AA ✅ | Golden |
| TC-E02 | Outcome: Not recovered | CA+AA ✅ | Golden |
| TC-E03 | Outcome: Unknown | CA+AA ✅ | Golden |
| TC-F01 | Follow-up (Amendment) | CA+AA ✅ | Golden |
| TC-G01 | Literature source | CA+AA ✅ | Golden |
| TC-H01 | Reporter: Physician, full address | CA+AA ✅ | Golden |
| TC-H02 | Reporter: Country only (no street address) | ❌ Invalid | CDER rejects: all 5 address fields required (C.3.4.1–5) |
| TC-I01 | Manufacturer reporter | CA+AA ✅ | Golden |
| TC-J01 | Blinded study drug | CA+AA ✅ | Golden |
| TC-K01 | Pediatric patient | CA+AA ✅ | Golden |
| TC-L01 | Elderly patient | CA+AA ✅ | Golden |
| TC-M01 | Lab results | CA+AA ✅ | Golden |
| TC-M08 | Lab results: LOINC, device, gestational age | CA+AA ✅ | Extended lab scenario |
| TC-N01 | Medical history text | CA+AA ✅ | Golden; nullFlavor NI rejected — use plain text |
| TC-O01 | NDA drug authorization | CA+AA ✅ | Golden |
| TC-P01 | BLA drug authorization | CA+AA ✅ | Golden |

# 4. FDA Race Code Coverage (FDA.D.11.r.1)

Authoritative source: fda_e2b_r3_core_regional_data_elements_business_rules_v1.7.xlsx, row 169. These are FDA regional elements only — the ICH E2B(R3) IG does NOT define D.11 or D.12.

| NCI Code | FDA Label | Verdict | Evidence |
| --- | --- | --- | --- |
| C41261 | White | proven_safe ✅ | TC-A01 CA+AA |
| C41259 | American Indian or Alaska Native | proven_safe ✅ | TC-A02/A03 CA+AA (ci260601150309) |
| C41260 | Asian | proven_safe ✅ | v37/2L8T CA+AA |
| C41219 | Native Hawaiian or Other Pacific Islander | proven_safe ✅ | TC-A04 CA+AA (ci260601150313) |
| C16352 | African American | untested ⏳ | TC-A02b v2 ready; submit to confirm |

Key findings:

- C41257 and C41258 are NOT in the FDA value set — they were rejected in TC-A03/TC-A04 v1 with 'Element value not allowed for tag FDA.D.11.r.1'.

- C41259 = American Indian (not Black). TC-A02 golden JSON mislabels this code as 'Black or African American' — the label is wrong but the FDA validator only checks presence in the allowed set, not semantic labels.

- nullFlavor NI is rejected for FDA.D.11.r.1 (confirmed by QTXZ and 2GZK rejections).

# 5. IND / SUSAR Premarket Scorecard

Gateway: ZZFDATST_PREMKT (test) | All 7 cases accepted CA+AE on 2026-05-09.

| Case ID | Description | Result | Notes |
| --- | --- | --- | --- |
| IND-T01 | Single suspect drug, NCI codes | CA+AE ✅ | ci260507054727; C.5.6.r warning (channel-inherent) |
| IND-T02 | Two suspect drugs | CA+AE ✅ | ci260507054737 |
| IND-T03 | Cross-referenced IND (two refs) | CA+AE ✅ | ci260507054746; 2 C.5.6.r warnings as expected |
| IND-T04 | Expectedness: unexpected | CA+AE ✅ | ci260507054756 |
| IND-T05 | Causality: related | CA+AE ✅ | ci260507054806 |
| IND-T06 | IND number: 123456 | CA+AE ✅ | ci260429010301; 999999 proven_rejected |
| IND-T07 | Blinded study drug | CA+AE ✅ | ci260507054825 |

Important notes:

- CA+AE (Accepted with Errors) is the correct expected ACK for CDER_IND submissions — not a failure. The 'error' is the channel-inherent C.5.6.r warning.

- The C.5.6.r warning fires on every CDER_IND submission regardless of the cross-reference OID value or presence. It cannot be suppressed.

- Test gateway: ZZFDATST_PREMKT. Production gateway: ZZFDA_PREMKT. Do not use ZZFDA_PREMKT in the test environment.

- IND number 123456 is the only number registered in the ZZFDATST_PREMKT test registry. 999999 is proven_rejected.

# 6. Requirements Documentation Update (2026-06-01)

All nine requirements documents in docs/requirements/ were reviewed and updated to reflect the current codebase implementation state.

| Document | Update Applied |
| --- | --- |
| 00_FAERS_Application_Overview.md | Added phase completion table (Phases 1–6 ✅) |
| 01_Phase1_Core_ICSR_MVP.md | Status section added; 17 boxes checked |
| 02_Phase2_SRP_Submission.md | Status section added; 18 boxes checked |
| 02_Phase2_ESG_USP_Submission.md | Status + gateway name corrections (ZZFDATST); 23 boxes checked |
| 02B_Phase2B_ESG_API_Integration.md | Status section added; 24 boxes checked; live ACK noted |
| 03_Phase3_MultiUser_Workflow.md | Status section added; 19 boxes checked |
| 04_Phase4_NonExpedited_PSR.md | Status section added; 24 boxes checked |
| 05_Phase5_DataManagement_Terminology.md | Status section added; 26 boxes checked |
| 06_Phase6_Premarketing_IND.md | Status refreshed; 25 boxes checked; 7/7 IND ACK noted |
| SUSAR_IND_Feature_Spec.md | Status section added with gateway, C.5.6.r, and race code corrections |

Unchecked items remaining are either:

- Release-level quality gates (test coverage ≥ 80%, security audit, UAT sign-off) — these require explicit sign-off, not just code presence.

- Nice-to-have features (Export to ZIP, README in export, bulk export) that were not implemented in the current build.

- Cross-cutting concerns (email notifications, custom role creation) listed under Phase 3 Should/Nice-to-Have.

# 7. Empirical Policy State (faersEmpiricalPolicy.ts)

## 7.1 Proven Safe Coded Values

| Field | Value | Verdict | Evidence |
| --- | --- | --- | --- |
| FDA.D.11.r.1 (Race) | C41260 | proven_safe | v37, 2L8T CA+AA (Asian) |
| FDA.D.11.r.1 (Race) | C41261 | proven_safe | TC-A01 CA+AA (White) |
| FDA.D.11.r.1 (Race) | C41259 | proven_safe | TC-A02/A03 v2 CA+AA (Am. Indian) |
| FDA.D.11.r.1 (Race) | C41219 | proven_safe | TC-A04 v2 CA+AA (Hawaiian) |
| FDA.D.11.r.1 (Race) | C16352 | untested | TC-A02b v2 pending |
| FDA.D.12 (Ethnicity) | C41222 | proven_safe | v37, 2L8T CA+AA |
| D.7.2 (Med Hx) | 'None reported' | proven_safe | 26ZL, 2L8T, v37 CA+AA |
| E.i.7.FAERS (C49489) | 1, 6 | proven_safe | v37, 2L8T CA+AA |
| E.i.7 (ICH outcome) | 1, 3 | proven_safe | 2L8T/v37 CA+AA |

## 7.2 Proven Rejected Values (Do Not Use)

| Field | Value | Rejection Evidence |
| --- | --- | --- |
| FDA.D.11.r.1 | C17998 | 26ZL ACK3 |
| FDA.D.11.r.1 | C41257 | TC-A03 v1 — 'Element value not allowed for tag FDA.D.11.r.1' |
| FDA.D.11.r.1 | C41258 | TC-A04 v1 — 'Element value not allowed for tag FDA.D.11.r.1' |
| FDA.D.11.r.1 | nullFlavor NI | QTXZ, 2GZK rejections — abstract type error |
| FDA.D.12 | C17998 | 26ZL ACK3 |
| FDA.D.12 | nullFlavor NI | TC-A06 CI260501170715 — SAXParseException abstract type |
| D.7.2 | nullFlavor NI | Multiple ACK3 rejections |

# 8. Next Steps

## 8.1 Immediate (Today)

- Submit TC-A02b v2: python submit_batch.py --file TC-A02b-race-black-c16352.xml (from test/test_submission/ on local machine)

- After CA+AA: promote C16352 to proven_safe in faersEmpiricalPolicy.ts; copy to golden; update ACK_Issue_Tracker.md.

## 8.2 Short-Term (This Week)

- Regression: re-run regen_golden.sh to confirm all 30 postmarket cases still produce 129 ✅ / 0 ❌ against current codebase.

- Verify Phase 6 IND cases can be regenerated cleanly from the current app using the IND case form — spot-check IND-T01 end-to-end.

- Review and resolve any remaining 'untested' entries in IND_POLICY (studyType, typeOfReport, drugRoleTest, drugRoleRef, drugRoleNa) — these are the only IND policy fields not yet empirically confirmed.

## 8.3 Pre-Production Readiness

- Confirm production gateway credentials are separate from test credentials and stored in a separate .env or credential store.

- Switch batch receiver identifiers: ZZFDATST → FDA_AERS (postmarket) and ZZFDATST_PREMKT → ZZFDA_PREMKT (premarket) in production configuration.

- Run the 6 unchecked release-level gates in 00_FAERS_Application_Overview.md (test coverage, security scan, documentation review, UAT sign-off, performance benchmarks).

- Submit at least one real case through the ESG NextGen production portal to confirm end-to-end production credentials and routing.

## 8.4 Future Phases (7–12)

- Phase 7–12 requirements are not yet written. The current 12-phase vision in 00_FAERS_Application_Overview.md describes partner integrations, analytics, REMS, international ICSRs, and AI-assisted triage — schedule as needed.

# 9. Known Limitations and Exclusions

| Item | Detail |
| --- | --- |
| TC-H02 (permanent) | Reporter with country-only address is intentionally invalid. CDER 2.18 requires all 5 address fields (C.3.4.1–5). Will never accept. |
| Sandbox network | The Cowork sandbox cannot reach external-api-esgng.fda.gov:443 — all ESG API submissions must be run from the local machine. |
| Race nullFlavor NI | nullFlavor='NI' on FDA.D.11.r.1 triggers SAXParseException (abstract type). Do not use. |
| Ethnicity nullFlavor | Same abstract type error on FDA.D.12. Do not use nullFlavor='NI' on ethnicity. |
| C.5.6.r IND warning | Channel-inherent for CDER_IND. Every IND submission generates this warning. Cannot be suppressed. CA+AE is correct, not a failure. |
| IND number 123456 | Only IND number registered in ZZFDATST_PREMKT test registry. 999999 is proven_rejected. Do not change IND number for test submissions. |