Phase 0 Build Kickoff

Starting the ESG / AEMS wedge in parallel — contract-first while access is pending

Joint venture: your technology company × Universal Regulatory

Version 0.1 (Draft)  •  June 2026  •  CONFIDENTIAL

# 1. Purpose

This kickoff turns the Phase 0 plan into work the team can start immediately — while ESG NextGen credentials are still pending. It defines what is buildable now, the contract-first approach that makes gateway access an integration step rather than a blocker, the repository structure, a Sprint 0 backlog, and the engineering guardrails.

Companion file: a CLAUDE.md grounding file accompanies this document. Place it at the root of the new platform repository so Claude Code in the IDE builds against the decisions already made.

# 2. Contract-First Strategy

The FDA publishes the ESG NextGen API Specification and Guide. We build the entire submission path against that documented contract plus a mock gateway that implements it. When real test credentials arrive, we swap the mock for the live endpoints by configuration — no rewrite — and move straight to integration testing.

- Build against the spec: the ESG client, E2B(R3) payload generation, the submission state machine, and ACK parsing are all written to the published contract.

- Mock the gateway: a local mock ESG server returns representative ACK1/2/3 responses so the full happy-path and failure-path flows are exercised offline.

- Swap on access: live endpoints, Client ID/Secret, and the certificate (mTLS) are injected by configuration; the mock is retired.

# 3. What We Can Build Now (no ESG access)

| Area | Buildable now | Needs access (defer to integration) |
| --- | --- | --- |
| Foundations | Repo + CI/CD, identity/RBAC, audit store, data layer, tenant isolation, observability, AI-gateway plumbing. | — |
| Submission (Mod D) | ESG client (vs spec + mock), E2B(R3) payload builder, state machine, ACK parser, reconciliation. | Live auth, real File Submit/Upload, real status polling, mTLS/cert, real ACKs. |
| Workflow core (Mod F) | Minimal operator UI, state transitions, queueing. | — |
| Records core (Mod H) | Records + append-only audit persistence. | — |

Out of scope (per the Parallelization Map): eCTD publishing (B), validator (C), and AI features (G) stay prototype-only/throwaway; authoring (A), knowledge (E), full workflow (F), and client portal (I) are not started until Phase 0 validates the model.

# 4. Repository Structure

A containerized, cloud-agnostic layout that maps to the architecture modules. Provider-specifics sit behind adapters; a local compose runs the mock ESG server and database for offline development.

/platform /services /submission # Mod D: ESG client, state machine, reconciliation /workflow # Mod F core: orchestration, operator-UI backend /records # Mod H core: records + audit persistence /identity # RBAC/MFA, tenant context /ai-gateway # Mod G plumbing: model-abstraction interface (stub) /libs /e2b # E2B(R3) payload model + schema validation /esg-client # ESG NextGen API client (spec-driven) /audit # append-only audit + e-signature /tenancy # isolation middleware, per-tenant keys /mocks/esg-mock # mock ESG NextGen server (implements the API contract) /ui # operator UI (submit / monitor / view ACKs) /infra # IaC, environment config (cloud-agnostic) /tests # unit ¦ integration (vs mock) ¦ conformance (OQ) CLAUDE.md README.md

# 5. Sprint 0 Backlog (no access required)

| # | Story | Module / area | Req |
| --- | --- | --- | --- |
| 1 | Repo, CI/CD, lint/test scaffolding, local compose (mock ESG + DB). | Foundations | NFR-COMP-02 |
| 2 | Core data schema + migrations (Tenant, Application, Submission, Document, Acknowledgement, AuditEvent). | Data | §6 |
| 3 | Append-only audit store; write on every state transition. | H / audit | NFR-COMP-01 |
| 4 | Submission state machine (Draft → … → Accepted/Rejected) with unit tests. | D / F | FR-D-05 |
| 5 | ESG client interface + mock ESG server implementing the API contract. | D / esg-client | FR-D-01 |
| 6 | E2B(R3) ICSR payload builder from a synthetic case + schema validation. | D / e2b | FR-D-06 |
| 7 | ACK parser for ACK1/2/3 against sample payloads; reconcile to state machine. | D | FR-D-04 |
| 8 | Minimal operator UI: submit, list, status, ACK/error view (wired to mock). | F (min UI) | FR-F-01 |
| 9 | Identity/RBAC skeleton + tenant-context middleware. | identity | NFR-SEC-02/03 |
| 10 | AI-gateway interface stub (no model calls yet). | ai-gateway | FR-G plumbing |

# 6. Definition of “Integration-Ready”

When ESG test credentials and the certificate arrive, the parallel build should reach live submission with only configuration changes:

- Configure real test endpoints + Client ID/Secret; load the certificate from the secret store (mTLS).

- Swap the mock ESG for the live gateway by configuration — no code rewrite.

- Run the first real test submission; confirm ACK1/2/3 retrieval and correct reconciliation (milestone M4).

- Promote the conformance suite as OQ evidence; proceed to validated production under Universal Regulatory's QMS.

# 7. Engineering Guardrails

- Version control + review: everything in git; PR review and human sign-off — the basis of Part 11 traceability.

- No real PHI: use synthetic E2B(R3) ICSRs only in dev and test.

- Secrets discipline: credentials and the non-repudiation certificate live in the secret manager / HSM, never in code or config.

- Traceability: reference requirement IDs (FR-* / NFR-*) in PRs and test names; conformance tests double as OQ evidence.

- Human-in-the-loop: no auto-finalize or auto-transmit; AI outputs remain proposals.

- Tier discipline: build green-light foundations + Mod D (vs mock); keep eCTD/validator/AI features as throwaway prototypes; do not start A/E/full-F/I.

- Independent project: this is a standalone repository with its own git history and quality system — no dependency on or imports from the FAERS / workflow-app project; port any reused logic as clean library code.

- Gate awareness: this is foundation + mock work; ensure Gate G1 (JV terms / IP) is actively progressing, since the code becomes JV property.

# 8. Immediate Dev Setup (Day 1)

- Create the repository; add CLAUDE.md and README; enable branch protection + required review.

- Confirm the stack with the tech lead — standalone repo with no dependency on the FAERS/workflow-app project; TypeScript/Node default, porting any reused logic as clean library code.

- Stand up CI (lint, unit, integration-vs-mock) and a local compose with the mock ESG server + database.

- Seed a synthetic E2B(R3) sample case and representative ACK1/2/3 payloads for the mock.

- Open Sprint 0 with the backlog above; point Claude Code at CLAUDE.md and the source documents.